# Feed Reader Project Description
Student name: Xin Xiong (159019060 xx54)
Project title: Feed Reader
Motivation:
People usually spend lots of time to check blogs or news whether it updated or not. Feed Reader could be a useful tool to make our life easier.
Challenges:
Storing information in Dropbox from Javascript.
Requirements:
Essential:
Add subscriptions for all the Rss feed. Save, add the flag.
Recommended:
Share to social media.
Search feed feature.
Connect to the Dropbox to make it portable.
Import and export OPML.
Optional:
Make this project can be run as a cross-platform software, or generate other executable clients, such as the android app, ios app, Linux desktop client, browser plugin, by adding some code to the core module.
Project Plan:
Have a basic understanding of most feed reader’s features	(Feb 10th – Feb 20th )
Learning JavaScript	(Feb 20th – Mar 10th )
Learning Dropbox API	(Mar 10th – Mar 15th )
Start to code for this project	(Mar 15th – Mar 20th )
Finish essential part for basic function	(Mar 20th – Mar 30th )
Finish extra feature in recommended part	(Apr 1rt – Apr 10th )
Finish optional part	(Apr 10th – Apr 21th )
Write documents for this project.	(Apr 21th – Apr 30th )