# Department of Informatics
# CO7201 Individual Project
# Feed Reader
# Xin Xiong
# xx54@student.le.ac.uk
# Interim Report
# Project supervisor: Dr. Nervo Verdezoto
# The second marker: Prof Rajeev Raman
# Date of submission: 24th March 2017

## According to the preliminary report:

## Main challenges:
### To know what are the features this program has to implement.
Register and login,
Manage RSS feed,
Self-hosted
Import/export OPML feeds
Multiple language support
Search
Keyboard shortcuts
Social share
### To determine what languages and frameworks are going to be used to implement this program.
Using PHP as main programming language, combine with Javascript, CSS, MySQL languages.
Use composer as a tool for dependency management.
### To generate well-formed report documents.
I am writting now......
### To store information in Dropbox from Javascript.
Using self-hosted way may not be a difficult way to implement.
### Progress report:
Started to code from long long ago...
Finished the design of database.
Working on managing subscriptions.

## Technical specifications:
Using PHP CSS, Javascript to implement this system.

## Project plan
Have a basic understanding of most feed reader’s features	(Feb 10th – Feb 20th ) Done
Learning JavaScript	(Feb 20th – Mar 10th) Done
Learning Dropbox API	(Mar 10th – Mar 15th ) Done
Start to code for this project	(Mar 15th – Mar 20th ) Done
Finish essential part for basic function	(Mar 20th – Mar 30th ) Working
Finish extra feature in recommended part	(Apr 1rt – Apr 10th )
Finish optional part	(Apr 10th – Apr 21th )
Write documents for this project.	(Apr 21th – Apr 30th )